# Elasticsearch Upgrade Strategy Report

Current Environment Summary

- Elasticsearch: 7.17.21

- OS: RHEL 7.9

- Topology: 8 physical servers, 2 ES instances per server (16 nodes total)

- Clients: Spark ingestion (elastic loader)

- Kibana: In use

- TLS / Plugins / ES 6.x indices: Not used

Upgrade Option A: In-Place Upgrade

Description:

Upgrade the existing Elasticsearch cluster in-place from 7.17.21 to 8.19.x using a rolling approach.

Advantages:

- Faster execution

- No additional infrastructure required

- Minimal initial cost

Risks & Limitations:

- Snapshot-only rollback

- Continues reliance on RHEL 7.9 (end of maintenance)

- Dual ES instances per physical server increase blast radius

- Limited real-traffic testing before upgrade

Use When:

- Infrastructure expansion is not possible

- Time constraints are critical

Upgrade Option B: Server Migration (Blue-Green)

Description:

Build a new Elasticsearch 8.19.x cluster on RHEL 8 using VM-based single-instance nodes and migrate use-cases gradually.

Advantages:

- No downtime

- Strong rollback capability

- Modern OS and clean install

- Improved fault isolation

- Incremental, use-case-based migration

- Better long-term support and scalability

Considerations:

- Requires additional infrastructure

- Slightly longer project timeline

- Requires migration planning

Use When:

- High availability and risk reduction are priorities

- Long-term reliability is required

Recommendation

The recommended approach is Option B (Server Migration).

This approach provides superior risk isolation, eliminates downtime, modernizes the platform, and allows controlled migration with minimal business impact.

Use-Case Migration Checklist

For each use-case:

1. Identify source indices and data volumes

2. Confirm index templates and mappings compatibility

3. Validate Spark ingestion configuration for ES 8.x

4. Create target indices on new cluster

5. Run parallel ingestion (if applicable)

6. Validate document counts and data correctness

7. Validate queries and aggregations

8. Validate Kibana dashboards and visualizations

9. Monitor performance and ingestion latency

10. Obtain use-case owner sign-off

11. Switch traffic fully to new cluster

12. Monitor post-cutover stability

Project Completion Criteria

- All use-cases migrated and validated

- No ingestion failures

- Elasticsearch 8.19.x stable on RHEL 8

- Legacy cluster ready for decommission

- Stakeholder sign-off completed