# Elasticsearch Upgrade Assessment & Planning Report

Upgrade: Elasticsearch 7.17.21 → 8.19.x (In-Place)

1. Patch Requirement Assessment

Upgrading from 7.17.21 to the latest 7.17.x patch is not strictly mandatory but is strongly recommended.

Later 7.17.x patches include enhanced Upgrade Assistant checks, additional deprecation handling,

and improved stability for major upgrades.

Decision: Recommended to patch to latest 7.17.x before moving to 8.19.x.

2. OS Upgrade Requirement Assessment

Current OS: RHEL 7.9 (End of maintenance June 30, 2024).

Elasticsearch 8.x may run on RHEL 7.9 but long-term vendor support is limited.

Decision: OS upgrade is not required for this project but recommended as a follow-up initiative.

3. Breaking Changes Between 7.17.x and 8.19.x

- No downgrade path once upgrade begins (snapshot-only rollback).

- REST API behavior and validation are stricter.

- Mapping and indexing rules are more strict.

- Kibana performs saved object migrations.

- JVM and performance behavior may change.

4. Client Impact – Spark Ingestion

Spark ingestion must be validated for:

- Data correctness

- Ingestion success

- Performance stability

Acceptance criteria include no data loss and no functional regression.

5. Risk Summary

Overall risk level is Medium and manageable with testing, snapshots, and validation.

6. Final Recommendation

Proceed with upgrade using:

- Latest 7.17.x patch

- In-place upgrade to 8.19.x

- Spark validation

- OS upgrade planned separately

7. Project Success Criteria

- Elasticsearch and Kibana running on 8.19.x

- Spark ingestion stable

- Stakeholder sign-off completed